Underskiddaw Parish Council Clerks Report

Clerk’s Report to the meeting held on Tuesday 12th March 2019

Correspondence received since last meeting:

Items in BOLD require a response at the meeting.

- Keswick Railway Update 66

- Allerdale Local Plan Part 2 Submission to Secretary of State Notification

- Dr G Davies Jan Report

- Notes from Local Plan Meeting Held Dec 18

- Keswick Railway Multi User Trail Update

- CALC Feb Newsletter

- Consultation on Proposed Temporary Path Closure

- March date for Allerdale Three Tier meeting (26th March 2019)

- Details of Working Together CCC Programme

- Tour of Britain Event Notification

- Request for support in contacting LDNPA re surface material for Keswick –Threlkeld Railway line.

- Dr G Davies Feb Report

- Clerks & Councils Direct March 2019

- Friends of the Lake District Newsletter Jan 19

Actions on Clerk from previous meeting:

2019.02	Upload minutes to the website- Done

2019.03	Clerk to file paperwork for Cllr D Lake with ABC- Done

2019.03	Update website with Mr D Lake's Appt- Done

2019.03	Update email distribution list with Mr D Lake's Appt- Done

2019.06	Clerk to submit a letter of support to Mr Karl Melville at CCC and copy David Burns in- Done

2019.07	Clerk to make Keswick Town Council aware of matters relating to Calvert Way access as the area is no longer part of U/S after the CGR date of 1st April 2019- Done

2019.07	Clerk to ask for revised Parish Map from ABC following CGR- Ongoing, awaiting 			revised map from ABC

2019.07	Clerk to report concerns to LDNPA re Keswick Garden Centre untidy site notice -Done but no update received from the LDNPA

2019.08	Pay accounts- Done

2019.08	Upload revised standing orders to the website-Done

2019.08	Re-write Clerks Standing Order mandate and table at March meeting- On agenda

2019.08	Work out balancing payment for last 2 years for PAYE and agenda for payment at March-On agenda

2019.09	Submit comments on 7/2018/2342- Done

2019.09	Chase up UU plans for kiosks & valves -Done & circulated to all

2019.09	Request detailed schedule of works for Underskiddaw Parish Area and circulate to all councillors. Timetable of works for the Underskiddaw Area:

- Issues with siltation in the raw water line so they are looking at tanker & jetter mobilisation to wash some of the 900mm line. This is due to flooding that occurred whilst they were installing the pipes in the flood plain prior to the Christmas shut down

-UU require access to all line valves & air valves once all silt is cleaned out for filling the lines with water from Ormathwaite Lane as we need to ensure water reaches Howgill location (a hydrant and water supply has been installed at this location for filling one line at a time)

-The further programme is currently being reviewed and UU will disseminate the information when it is available.

2019.1	Speak to Underscar re reinstatement of footpath through the woods-Done- The estate is currently busy in the woods stacking & tidying up. They are using the path up beside the beck as the main access for the smoking tower restoration. Once that is done plans will be going in for a potting shed at the top and winery by biomass. They are a while away from doing anything with paths.

2019.1	Clerk to submit volunteer information to Community Heartbeat Trust and Mr John Crosbie - Ongoing

2019.11	Upload meeting dates to website-Done

Becx Carter

Clerk to Underskiddaw Parish Council

07786678283

underskiddawparishcouncil@hotmail.com